| Date | 05 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS60803 |
| Project Name | Optimizing User, Group & Role Management with Access Control and Workflows |
| Maximum Marks | 5 Marks |

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

# Sprint Planning for Your Project

# 🚀 Sprint 1

## 🟦 Epic 1 – User & Role Management

| Story | Description | Story Points |
| --- | --- | --- |
| USN-1 | Create User Table | 2 |
| USN-2 | Create Roles (Admin, PM, Team Member) | 2 |
| USN-3 | Assign Roles to Users | 3 |
| USN-4 | Create Groups | 2 |

## 🟦 Epic 2 – Authentication & Access Control

| Story | Description | Story Points |
| --- | --- | --- |
| USN-5 | Implement Login Validation | 3 |
| USN-6 | Configure ACL for Role-based Access | 5 |

### ✅ Total Story Points in Sprint 1

= 2 + 2 + 3 + 2 + 3 + 5
= 17 Story Points

# 🚀 Sprint 2

## 🟩 Epic 3 – Task Management

| Story | Description | Story Points |
| --- | --- | --- |
| USN-7 | Create Task Table | 2 |
| USN-8 | Task Creation by Project Manager | 3 |
| USN-9 | Task Assignment to Team Member | 3 |

## 🟩 Epic 4 – Workflow Automation

| Story | Description | Story Points |
| --- | --- | --- |
| USN-10 | Configure Task Status Workflow | 5 |
| USN-11 | Implement Task Approval Process | 5 |

## 🟩 Epic 5 – Audit & Notification

| Story | Description | Story Points |
| --- | --- | --- |
| USN-12 | Enable Audit Logs | 3 |
| USN-13 | Configure Email Notifications | 2 |

### ✅ Total Story Points in Sprint 2

= 2 + 3 + 3 + 5 + 5 + 3 + 2
= 23 Story Points

# 📊 Total Story Points Calculation

Sprint 1 = 17
Sprint 2 = 23

Total Story Points = 17 + 23 = 40

Number of Sprints = 2

# 📈 Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

= 40 / 2

= 20 Story Points per Sprint

# 🎯 Final Statement

Your team’s velocity is 20 Story Points per Sprint.